Park Board

August 18, 2025

CALL TO ORDER: Park Board Chair Al Vorderbrueggen called the meeting to order at 6:03 p.m.

ROLL CALL: Al Vorderbrueggen, Don Moore, Blaine Golden, Hillary Hoffman and Al Kirkpatrick: Present.

APPROVAL OF MINUTES:

A motion was entered by Hoffman, seconded by Moore to approve the minutes of the previous meeting. All yes.

REGULAR BUSINESS:

Anderson Memorial:

Parks Steve Larkin distributed a map of McDonald Park, details on the stone table and seats and a picture of the proposed pavilion submitted by the Butch Anderson Family. Larkin went on to say the donations to the Butch Anderson Memorial fund are at $2,674, the pavilion was $2,200. The difference will help with the cost of concrete footings and finish work. They plan to slope the area towards the parking lot to keep the drainage away from the trail.

Butch Anderson’s son Bill Anderson is present and stated Butch was instrumental in the building of McDonald Park and spent countless hours grading the land in preparation for its construction. The Anderson family will purchase the stone table and seating to put in the pavilion. Anderson went on to say Mike Nelson will use Colfax High School’s CNC machine to make the road grader sign that will go on the pavilion.

A motion was entered by Kirkpatrick, seconded by Hoffman to approve the proposed Anderson Memorial. All Aye.

Pool Update:

Mayor Retzer reported concrete pouring is scheduled tomorrow and Wednesday. This will require time to cure in preparation for the liner placement. Liner placement is expected to begin the first part of September and should take 14-17 days. New fencing will be installed and the wooden doors to the office area will be replaced with new metal doors. All the work inside the pool house is complete and cleanup is now required. The crews have been starting work at 6:00 a.m. to beat the heat.

Once the line is placed and filled with water, they will test the pumps and make sure everything is in working order. For maintenance water will remain in the vessel year-round, as draining and leaving it empty is hard on the liner.

The deck on the parking lot side is smaller to allow the mower to access and maintain the strip of grass. There will also be a 10-foot strip of grass located inside the fencing on the deep end side of the pool.

Skate Park Update:

The American Ramp Company (ARC) will start Monday September 29th

OTHER BUSINESS:

UPCOMING MEETING:

Next meeting will be at 5:30 p.m.

ADJOURNMENT: Chairman Vorderbrueggen adjourned the meeting at 6:44 p.m.

__________________________

Lynda Kramlich, City Clerk